|  |  | Team 6 - iHome |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Liang Mengfei Lam Weng Cong Zhang Yuting Vanessa Lim Yurong |  |  |  |  |
|  |  |  |  | Date 22 February 2021 Course Title Graduate Certificate in Architecting Scalable Systems |  |  |  |  |

Table of Contents

Project Members	3

Project Overview	3

General Architecture	3

Scope of Work	4

Business Model	4

Effort Estimates	5

# Project Members

| Name | Email Address |
| --- | --- |
| Liang Mengfei | mengfei.liang@ncs.com.sg |
| Lam Weng Cong | wengcong.lam@ncs.com.sg |
| Zhang Yuting | yuting.zhang@ncs.com.sg |
| Vanessa Lim Yurong | vanessa.lim1@ncs.com.sg |

# Project Overview

A platform that provides professional servicing for homeowners.

Services range from locksmith work, servicing/maintenance of all facilities and equipment and to general cleaning.

# General Architecture

# Scope of Work

## Business Model

| Component | Description |
| --- | --- |
| Seed | Platform that providing home services |
| Producers | Professional/Technicians |
| Consumers | Homeowners |
| Interactions | - Account creation - Booking service - Pay for service - Recommendation function based on user requirements such as budgets, location, vendor rating etc… - Customer rating service - Promote code function |
| Magnet | Producer: - Incentive based on customer rating Consumer: - Promote code recognition - Referral scheme |
| Toolbox | - API - Integrate with payment system - Web application - AWS EC2 |
| Matchmaker | Algorithms Accurate matching Curate content |
| Scaling Platform Business | Platform would be scalable in terms of functionality as each function is developed as a microservice. |
| Platform Ecosystem | Platform is also scalable in terms of cloud usage arising from changing demand. |

# Effort Estimates

Work Breakdown Structure as follows.

| Task # | Sub-Task No. | Task Name | Duration |
| --- | --- | --- | --- |
| 1 - Design |  |  |  |
|  | 1.1 | System design | 2 days |
| 2 – Development Environment Set-up |  |  |  |
|  | 2.1 | Development environment set-up - IDE - Database - Project Wiki - Git | 1 day |
| 3 – Cloud Environment Set-up |  |  |  |
|  | 3.1 | AWS EC2 | 4 day |
| 4 – Service – Account creation |  |  |  |
|  | 4.1 | Create user account | 1 day |
|  | 4.2 | Update user info | 1 day |
|  | 4.3 | View user info | 1 day |
| 5 – Service – Booking service |  |  |  |
|  | 5.1 | Search service page | 1 day |
|  | 5.2 | Recommendation logic | 3 days |
|  | 5.3 | Display search result page | 1 day |
|  | 5.4 | Display page for individual service vendor | 1day |
|  | 5.5 | Add service to cart | 3 days |
|  | 5.6 | View cart | 1 day |
|  | 5.7 | View booking summary | 1 day |
| 6 – Service – Payment service |  |  |  |
|  | 6.1 | Apply promote code | 1 day |
|  | 6.2 | Link to payment service provider | 5 days |
|  | 6.3 | View invoice | 1 day |
| 7 – Service – Customer rating service |  |  |  |
|  | 7.1 | Customer rating page | 1 day |
| 8 – System testing |  |  |  |
|  | 8.1 | Testing | 5 days |
| 9 – Documentation |  |  |  |
|  | 9.1 | Project Report | 5 days |
|  | 9.2 | Progress Report | 1 day |
| Total man days |  |  | 40 days |